## Slide 1: Database Wave Planning
Review and Validate Database Inventory
Review and Validate Application Inventory
Determine Migration Path
Retain / Rehost / Refactor / Rearchitect / Retire
Identify Target AWS Database
Determine Application Dependencies on DB and Application interdependencies
Estimate Migration Effort (App/DB)
Determine Migration Waves
Determine Migration Priority based on Business Value, Migration Risks, Complexity/Effort
Create Migration Waves Roadmap